# PROJECT WORK STATEMENT (PWS)

| Award/Mod Effective | Version Date |
| --- | --- |
| Mod P00006 | February 10, 2026 |

| Agreement Number: | HC1084-25-0001 |
| --- | --- |
| Participant Name: | Scale AI |

- Agreements Officer’s Representative (AOR).

- Primary AOR

| Name: | Melissa Redd |
| --- | --- |
| Organization: | EII / EM / EM2 |
| Address: | 6910 Cooper Ave. Ft. Meade, MD 20755 |
| Phone Number: | 667-891-1294 |
| E-Mail Address: | melissa.j.redd.civ@mail.mil |

- Alternate AOR

| Name: |  |
| --- | --- |
| Organization: |  |
| Address: |  |
| Phone Number: |  |
| E-Mail Address: |  |

- Property Administrator

| Name: |  |
| --- | --- |
| Organization: |  |
| Address: |  |
| Phone Number: |  |
| E-Mail Address: |  |

- Agreement Title. Artificial Intelligence (AI) for Defensive Cyber Operations (DCO): Project ASCEND Prototype Other Transaction Authority (OTA)

- Background. The Defensive Cyber Operations (DCO) mission is a highly knowledge intensive problem that may be improved by gathering, organizing, processing, and understanding massive amounts of structured and unstructured information. Generative AI systems like Large Language Models (LLM) are an excellent match for the DCO problem given the foundation models’ ability to flexibly reason over data and produce content at an incredible clip. These technologies potentially have the intelligence and speed to help DODIN defenders process and understand the massive amounts of DCO information that must be examined to provide an effective DODIN defense.

Controlled By: DISA Controlled By: PSD/PS8415 CUI Category: PROCURE

Distribution/Dissemination Control: FEDCON POC: Tina Aviles, tina.m.aviles.civ@mail.mil

- Objectives: The Defense Information Systems Agency (DISA) is seeking to prototype Generative Artificial Intelligence (AI) technologies to the DISA DCO mission which will integrate with DISA data sources and ground the responses based on DISA data sources. The vendor (Scale AI), in collaboration with the Government technical team, will design, build, integrate, and test the selected Generative AI solution. This will include the design and implementation of the solution, the incorporation of DoD security controls into the solution as required, the production of cybersecurity artifacts required to support authorization of the Generative AI solution to operate on DoD networks, and the operations and maintenance of the solution for a period of time during which it will be operated and evaluated by DISA Global DODIN defenders.

The objective is to develop the desired Project ASCEND prototype in accordance with the solicited Statement of Need (SoN); refinement of objectives using The Participant’s Large Language Model (LLM), deploy the Donovan Platform into DISA’s SIPRNet environment; integrate DISA data and ground responses based on DISA data sources; and provide support services to integrate, and test Donovan. The Participant will provide operation and maintenance support and facilitate onboarding and training services for users of the prototype. This prototype agreement anticipates achieving the project objectives through a milestone-based approach with the goals of developing and maturing generative AI capabilities to accelerate the gathering, organizing, examining, and understanding of massive amounts of data to derive critical cyber insights and connections that may have otherwise been missed. The Participant will deploy the Donovan Platform into DISA’s SIPRNet environment, giving the users access to state-of-the-art LLMs and search/retrieval capabilities in a secure setting.

The prototype will provide DODIN defenders the ability to leverage and understand high volumes of DCO text-based information, which will support better and faster workflows and assist DCO analysts with identifying, focusing, and prioritizing the most critical cyber security events and alerts.

- Scope. This agreement will leverage The Participant’s LLM product Donovan, as well as provide generative AI engineering support services. The scope for the prototype engagement is:

- 6-month Period of Performance (PoP) beginning from agreement award date, with one (1) 6-month Option Period (OP), one (1) three (3)-month optional CLIN, and two (2) additional three (3)-month optional CLIN

- Deploy Donovan into a SIPRNet environment using Amazon Web Services (AWS), improving information awareness and streamline reporting.

- The Participant’s engineering support for data ingestion, document upload, and Mission Group use case development. Mutual technical exchange meetings (TEM) are required prior to beginning each of these efforts to determine overall technical feasibility.

- The Participant’s engagement management, infrastructure, machine learning, and field engineering support during the PoP.

- Accounts provisioned for up to one hundred (200) users, to be allocated by DISA across two (2) Mission Groups.

- Chat and non-chat functionality (e.g., building structured report generation workflows)

- The Participant will, in collaboration with the DCO technical team, develop content for and integrate text-based generative AI focused curriculum. The curriculum will include learning fundamental concepts like retrieval augmented generation (RAG), how to responsibly deploy and test LLMs, and prompt engineering best practices. The Participant will also suggest best practices in support of Donovan DISA use cases.

- Project Requirements. The Participant views the prototype engagement in 5 milestones:

- Milestone 1: Prototype Deployment Kickoff

- Milestone 2: Donovan Deployment

- Milestone 3: Initial Operational Capability (IOC) Donovan

- Option Period 1: Expansion

- Revised CLIN 0004 (splitting licenses and labor into two CLINs – 0004, 0008), addition of optional CLIN 0009/0010 and 0011/0012 with pricing for optional task 1 (CLIN 0013) and

optional task 2 (CLIN 0014)

During the Base Period, there shall be three Milestones. Milestones 1 and 2 are focused on necessary efforts to align The Participant and DISA stakeholders with respect to the Donovan SIPR deployment and the scope of the IATT

and ATO. Milestone 3 is focused on enabling manual document uploads as well as onboarding the 2 Mission Groups. All requirements are expected to be completed within the 6-month base period. During Option Period 1 and 2, Scale and DISA will mutually define and collaborate to ensure the option periods are in alignment with DISA’s mission needs.

To fulfill the project requirements, vendor employees will require access to both NIPRNet and SIPRNet for development of the prototype. Vendor has also made the following assumptions in order to meet and exceed project requirements:

  - Customer, at their discretion and as needed, to provide vendor with timely access to end users. Timely access is defined as the Vendor engages with end users no later than five (5) business days after. The vendor’s request is submitted to the Customer. Customer will provide vendor with determination if access to end users is determined to be unnecessary.

  - Customer is responsible for the data upload and shall reach out to Scale if they need assistance.

  - Customer is responsible for user authentication and managing M365 authentication.

  - Milestone 1 – Prototype Development Kickoff

The Participant will hold a kickoff meeting with DISA within 2 weeks after agreement award. The meeting will be for The Participant to meet with DISA officials to review key deployment and operational milestones for the base period, as well as any Service Level Agreements (SLAs). This Milestone will consist of a single Task, which will be the successful completion of the kickoff meeting and submission of the Prototype Proof of Concept Plan.

    - Task 1 – Complete Kickoff Meeting. Within 2 weeks after agreement award, The Participant will schedule and meet with DISA stakeholders to confirm the prototype deliverables, kickoff software deployment, and discuss the Prototype Proof of Concept Plan. The Participant will confirm the deployment environment and identify Government POCs that will support the authorization process of the Donovan platform to ensure timely attainment of an IATT in accordance with the proposed schedule. Additionally, The Participant will use the kickoff meeting to also identify priority Mission Groups and users ahead of the Prototype Demonstration Event and confirm "Parallel Onboarding" Task(s).

The Participant will also identify and recommend a list of potential open source LLMs to be deployed as part of the Donovan platform. The Participant shall evaluate the suitability of LLM model candidates based on their ability to address DCO use cases, security readiness to be deployed to SIPR environments, and suitable licensing structure for government use. The Participant will acquire the Government approved LLMs based on the Government’s decision (above) to acquire the selected LLM(s) with sufficient capacity and/or licenses to support the DCO use cases.

Milestone 1 will conclude after the Participant has delivered a prototype proof of concept plan to include, but not limited to, program objectives, schedule, milestones, deliverables, and program risks. Once DISA and the Participant agree on the best path forward, DISA may choose to move on to Milestone 2. During the kickoff meeting, the following will be established at a minimum:

- Confirmation of the deployment environment as AWS

- Identification of key personnel on The Participant and Government side who will support the IATT process and an agreed-upon meeting cadence to resolve open action items

- Confirmation of required artifacts and all required integrations and controls for ATO/IATT package

- Confirmation of priority Mission Groups and users

- Confirmation of recommended open-source LLMs to be deployed in Donovan

- Development and submission of Prototype Proof of Concept Plan after the kickoff meeting

  - Milestone 2 – Donovan Deployment

During Milestone 2, The Participant will begin and complete deployment of the Donovan platform and associated dependencies to the appropriate cloud infrastructure determined during Milestone 1. The expected outcome of this Milestone is the formal grant by the Government of an IATT or equivalent acceptance for the Donovan platform in SIPR that allows for testing using classified data, which will allow the Participant and DISA to begin formal onboarding of Mission Groups in Milestone 3 and beyond.

Note that the expected timeframe for completion of Milestone 2 is approximately 16 weeks following agreement award. As mentioned, Milestone 2 is on the schedule critical path and any delays in obtaining an IATT or other authorization statement from the Government will immediately delay Milestone 3 and beyond, which constrains the times users will spend on-platform during the Base Period. Therefore, it is imperative during this Milestone that the Government (and its representatives who control infrastructure provisioning and permissioning) and the Participant mutually coordinate closely during this Milestone to resolve ambiguities or open items in a timely fashion.

    - Task 1 – Create and Submit ATO Package to DISA. The Participant is responsible for the deployment of the Project ASCEND Prototype into authorized IL6 cloud environments to meet program requirements.

- Provision Software Licenses. The Participant will provision commercial software licenses to the Donovan Platform, making all current capabilities and features immediately available to support the Project ASCEND Prototype effort for the duration of the 6-month base period and during any possible Option Period executions.

- Deploy Donovan Software in IL6 Authorized Cloud Environment. The Participant will configure the Donovan Solution via the authorized AWS cloud environment, to support the buildout of the Donovan Platform, and, in close collaboration with key Government stakeholders and oversight officials, configure the following Platform attributes [Reference Appendix C]:

  - User Authentication must integrate with existing DoD Identity, Credential, and Access Management (ICAM) solution.

  - Configure Access Controls, including Role, Classification, and Attribute-Based Access Controls (RBAC, CBAC, ABAC) to ensure that the Project ASCEND Prototype is compliant with all applicable data handling policies.

  - Provide all required Participant information and Participant documentation for an IL6 Interim Authority to Test (IATT) or Authority to Operate (ATO).

  - Provide all required Participant information and Participant documentation to support Government review boards required to achieve ATO and necessary Technical Data Package (TDP) documentation.

  - The Participant shall supply all the necessary artifacts to achieve an IL6 authorization [authorization for a classified Secret or SIPR deployment].

Within 4 weeks after PoP start, the Participant will submit the ATO/IATT package and the necessary authorization documentation to support a Donovan SIPR deployment. The deliverable for this Task will be the ATO/IATT package and any associated documentation (e.g., privacy plan, security control assessments, other control documentations, etc.).

    - Task 2 – Software Deployment and Obtain IATT. The Participant will coordinate with DISA to obtain a Secret level IATT, and an AWS cloud account to support the buildout of the Donovan Platform. The Participant assumes that the IATT is a prerequisite to the AWS cloud account being provided. The Participant will provide a SIPR cloud deployment report of their analysis and recommendations for the overall Donovan prototype following 16 weeks after agreement award. The Donovan platform will consist of a series of containerized applications built on hardened base images and designed for deployment on a managed or self-hosted Kubernetes cluster. These containerized applications include the frontend service to support web-based accessibility, API service to orchestrate user requests with other backend services, database services for storage of uploaded generated data, and other ancillary services that support the deployment.

The Participant will use Infrastructure as Code (IAC) or code-based deployment for the deployment to facilitate migration from a pre-production to a production environment on SIPR. The Participant will deliver all non-proprietary code and configurations necessary to deploy the solution according to the Intellectual Property/Computer Software/Computer Software Documentation/Data Rights Assertion Table in Section 2.3.1 of the Technical Proposal. The Participant will post the code in a DISA managed code repository [that will be provided at a later date].

During Task 2, The Participant will require AWS accounts to deploy the software solution. Once those accounts have been received, The Participant will deploy the software and connect to the AWS services required to sustain the platform. The Participant will also build and deploy the set of security integrations required prior to Donovan

user onboarding, to include integration with an enterprise directory service and other DISA-specific security controls.

The expected deliverables for Task 2 will include a SIPR deployment of the Donovan platform that has received an IATT, allowing for testing using classified data or equivalent authorization statements from the Government. The Participant will also submit a SIPR Cloud Deployment Report and the non-proprietary code and configurations necessary for the Donovan SIPR deployment.

    - Task 3 – Complete User Onboarding and Training on IL4 “Training” Environment. Within 18 weeks following agreement award, The Participant will complete user onboarding and training into an IL4 “training” environment. The Participant will onboard up to 20 users for up to two (2) Mission Groups into the IL4 environment for onboarding and training purposes. SLAs will not be enforced here, as this task serves DISA users to leverage the test environment to reduce ramp time and to establish familiarity with the Donovan platform until the SIPR environment is online.

  - Milestone 3 – Initial Donovan Capability (IOC) Donovan

The focus of Milestone 3 is to conduct a “sprint,” starting with the onboarding and training of DISA users into the SIPR environment and cultivating a series of user vignettes and demonstrations using the datasets uploaded into the platform and workflows developed therein. Within 26 weeks after agreement award, Milestone 3 will conclude with a “Prototype Demonstration Event” (i.e. coinciding with the 6-month mark of the Base Period). The Prototype Demonstration Event will be a presentation co-led by the Participant and Government to an operational and executive (e.g., DISA/Chief Technology Officer (CTO)) audience to demonstrate the functionality and impact of the platform in support of the Global DODIN workforce.

    - Task 1 – Data Ingestion and Extract, Transform, and Load (ETL) Pipeline. The Participant will prepare and integrate private DISA DCO data sources [including CUI and Classified Secret] to work with the commercial Generative AI tools and/or services selected in Milestone 6.1. The Participant will examine and recommend the best data preparation, acquisition, and integration approach for search/retrieval capabilities on SIPRNet. The Participant will propose and execute their recommended approach for preparing and integrating DISA DCO data sources with the selected commercial Generative AI tools/services. Additionally, the Participant will coordinate with DISA stakeholders in identifying the foundational documents necessary to support the collection of data from various sources and articulate how that data would be organized and curated within 22 weeks after agreement award. The Participant’s engineering team will collaborate with DISA to build the extract, transform, and load (ETL) pipeline and complete the manual upload of DISA data sources. The successful completion criteria will be the completion of data ingestion into Donovan. At the end of the task, The Participant will deliver any non-proprietary scripts or software used to construct the data ingestion and ETL pipeline according to the Intellectual Property/Computer Software/Computer Software Documentation/Data Rights Assertion Table in Section 2.3.1 of the Technical Proposal.

    - Task 2 – Complete User Onboarding and Training on SIPR. The Participant’s team will lead and complete user onboarding and training sessions for two (2) Mission Groups within 22 weeks after agreement award. The user onboarding and training sessions will include training on basic Donovan platform functionality, guidance on uploading datasets, prompt engineering tips/tricks, API functionality, and demonstration of other Donovan platform features. Additionally, the Participant will set up Donovan organizations and workspaces with the default configurations (e.g., unclassified datasets, basic report templates and workflows) ahead of this training and onboarding. Throughout Milestone 3 users will retain access to the onboarding materials and be able to reach out to the participant’s team for additional onboarding or training questions.

Task’s 2 successful completion criteria include the successful completion of at least one (1) in-person and/or hybrid training and onboarding session for each of the two Mission Groups, separately. The time, date, and location of training session(s) will be mutually agreed upon by the Participant and the Government in advance. Note that at the completion of Task 2, the Participant expects that all the Functional and Suitability Requirements expressed in Appendix 1: Statement of Need (SoN) will be available and functioning in the deployment.

The Participant will also provide and deliver any non-proprietary scripts, code, system prompts, and customization. The Participant will deliver non-proprietary basic report templates, system prompts, etc. that was used to generate outputs in predefined formats in a DISA managed code repository. Deliverables will be provided according to the

rights outlined in the Intellectual Property/Computer Software/Computer Software Documentation/Data Rights Assertion Table in Section 2.3.1 of the Technical Proposal.

    - Task 3 – Platform Sustainment.

The Participant will deliver continuous Donovan updates and feature upgrades to the DISA environment and maintain the agreed-upon service level agreements (SLAs) within 26 weeks after agreement award.

    - Task 4 – Complete Prototype Demonstration Event. The Participant will conduct an in-person meeting with DISA to close out the 6-month Base Period. In this meeting, the Participant will deliver the Base Period Closeout Presentation, to include, if applicable, a Dataset Transition Plan (DTP). The purpose of the DTP is to coordinate between the Participant and the Government on a plan of action for transitioning datasets out of the Participant’s platform and into Government-owned databases, should the Government choose not to exercise the option period or choose to continue with the Donovan software solution. The successful completion criteria will be delivering the Base Period Closeout Presentation, with DISA accepting the Base Period Closeout Presentation and if applicable, the Dataset Transition Plan.

    - Task 5 – Dataset Transition Plan Execution. Should the Government choose to not exercise the option period or choose to not continue with the Donovan software solution, the Participant will execute the DTP and transition the data from the Participant platform to the mutually agreed upon destination database(s) or formats. During this step, the Participant will also perform other platform wind-down efforts necessary. The successful completion criteria will be a written acknowledgement of completion by DISA.

  - Option Period 1 – Expansion Summary.

All requirements are expected to be completed within the 6-month base period. However, in Option Period 1, 2, or full production agreement, DISA has options to continue the Donovan offering. The Participant and DISA will mutually define and collaborate to ensure alignment with DISA’s mission needs. During this option period the Participant will provide the necessary engineering support for one (1) live data integration on SIPR at no additional cost to the Government that is mutually agreed upon between the Participant and the Government. The Participant will continue to provide software updates and the ability for the Government and Mission Groups to manually upload their documents on SIPR. The Participant will also provide the necessary Engagement Manager and Field Engineers to develop mutually scoped custom workflow applications.

- The participant shall continue to provide any required artifacts and documentation necessary to obtain and maintain an Authority to Operate (ATO).

- DISA is authorized for up to 200 Donovan accounts on the platform, irrespective of the number of mission groups.

- The participant will enable DoD PKI enabled authentication (SIPR Token) for privileged users on Tercat.

The participant will provide all required documentation for the ATO.

    - Task 1 – Complete Kickoff Meeting. The Participant will confirm objectives for the Option Period, including the scoping of additional custom workflow applications, the plan to get Government approvals for the live data connection, and any additional user onboarding as necessary, and success criteria for successful Option Period 1 execution. Following the kickoff meeting, The Participant will submit the Option Year Prototype Proof of Concept Plan to close out the milestone.

    - Task 2 – Deliver Mutually-Defined Donovan Expanded Capability. During the Base Period Kickoff Meeting, the Participant and the Government agreed on six (6) custom workflow applications aligned to specific use cases to focus on with the Mission Groups. Those six use cases include:

      - Use Case 1 - Threat Cards (Completed during base period in NIPR / pending on SIPR once ATO-C is granted)

The participant will provide RAG based prototype functionality to search across user-selected knowledge bases composed of text-based documents. It will synthesize the discovered information to deliver a comprehensive, pre-formatted Threat Card with citations to source material. The delivered card is designed to be a ~80% solution, enabling the user to concentrate their efforts on final review and refinement instead of manual research and data synthesis.

      - Use Case 2 - Cyber Highlights (Completed during base period in NIPR / pending on SIPR once ATO-C is granted)

The participant will provide a prototype capability to automatically process single, text-based PDF or .txt files uploaded by a user. Upon receiving a file, the tool will deliver extracted key cyber-related information in a summarized format. The resulting summary is designed to be a ~80% solution, allowing the user to dedicate more time to final analysis and refinement rather than manual data compilation.

      - Use Case 3 - Splunk Extraction (Completed during base period in NIPR / pending on SIPR once ATO-C is granted)

The participant will provide a prototype capability to automatically process a single, text-based PDF or .txt file uploaded by a user. The tool will deliver all relevant technical details extracted from the source file in a structured format ready for use. This automated extraction is designed to eliminate manual data entry, allowing the user to dedicate more time to critical analysis rather than repetitive data compilation for Splunk.

      - Use Case 4 - RFI Response aka Threat Hunting Intel (To be completed in OP1 on SIPR)

The participant will provide a RAG based prototype capability to search across user-selected knowledge bases composed of text-based reports & intel in response to a specific Request for Information (RFI). The tool will synthesize information to deliver a consolidated summary of relevant data with citations to source material. This delivered summary is designed to serve as a foundational draft, enabling the user to rapidly construct a tailored RFI response instead of conducting manual, from-scratch data discovery.

      - Use Case 5 - Incident Response Review (To be completed in OP1 on SIPR)

The participant will provide a RAG based prototype capability to analyze user-selected knowledge bases composed of Incident Response (IR) tippers and tickets in .csv format. The tool will process these inputs to automatically extract and summarize key threat indicators and actionable intelligence. This delivered summary is designed to enable cyber fusion analysts to efficiently generate valuable insights for the hunt team, accomplishing a critical analysis task that is currently deferred due to operational tempo.

      - Use Case 6 - Historical Retro Analysis (To be completed in OP1 on SIPR)

The participant will provide a RAG based prototype capability enabling analysts to perform natural language queries against knowledge bases containing a broad range of historical data sources, including IRs, PULSE, ACE, and SIGACTS. The capability will retrieve and present relevant information from across these disparate datasets with citations back to the source documents. This function is designed to serve as a general-purpose analytical aid, reducing the time required to locate specific historical information in support of mission tasks.

The Participant will deliver the six (6) mutually agreed upon custom workflow applications on SIPR at no additional cost to the Government using the DCO data sets on SIPR within 52 weeks plus no cost extension (NCE) duration after agreement award. The successful completion criteria will be official acknowledgement by DISA of the availability of these prototype six (6) custom workflow applications on SIPR.

The Participant is able and willing to build additional, mutually scoped and agreed upon customized workflow applications on SIPR, but the Participant charges a firm-fixed price for that continued engineering support. The Participant is willing to build additional, mutually agreed upon live data connections on SIPR, but the Participant charges a firm-fixed price for that engineering sprint.

    - Task 3 – Complete Option Period Demonstration Event. The conclusion of Option Period 1 will be the completion of a Buildout Demonstration Event within 52 weeks plus NCE duration after agreement award. The

intent of this event is for the Government and The Participant to jointly present to an operational and executive audience the progress over the course of the Option Period and the impact of ramping users and adding new data sources and features to the platform.

    - Task 4 – Dataset Transition Plan Execution. Should the Government choose not to exercise the second option period or choose to not continue with the Donovan software solution, The Participant will execute the DTP and transition the data from the platform to the mutually agreed upon destination database(s) or formats within 52 weeks plus NCE duration after agreement award. During this step, The Participant will also perform other platform wind-down efforts necessary. The successful completion criteria will be a written acknowledgement of completion by DISA.

# Optional Donovan CLIN - Revised CLIN 0004, CLIN 0008

Over the course of this three (3) month PoP (February 15, 2026 through May 14, 2026), the Government will continue testing and evaluating the already completed works from the Base Period and OP1. To enable this continued testing and evaluation, the Participant will provide

- Donovan platform licenses on Government-hosted SIPR, for up to 200 users, which includes continuous platform maintenance, updates to the commercial platform, and bug fixes as identified.

- Platform sustainment, maintenance, and support for the completed nine (9) current applications identified in the Base Period and OP1

  - Applications INTEL Agent and Incident Response Review will move from v0 to v1 in accordance with PMO provided feedback NLT 14 days post contract award

- Completion of the one (1) data connection identified under the OP1 agreement

# Additional Optional Donovan CLINs - CLINs 0009/0010 and 0011/0012

Should the Government and the Participant decide to exercise one or both of the three (3)-month optional CLINs, these would be a continuation of existing platform applications and support unless otherwise agreed upon. The Participant will provide

- Donovan platform licenses on Government-hosted SIPR, for up to 200 users, which includes continuous platform maintenance, updates to the commercial platform, and bug fixes as identified.

- Platform sustainment, maintenance, and support for the completed nine (9) current applications identified in the Base Period and OP1, and for the scoping and end user meetings for potential new application development

- Optional Task 1 (CLIN 0013): Development of up to three (3) new applications of the same approximate size, scope, and complexity as the first nine (9)

- Optional Task 2 (CLIN 0014): Development of new data connections to existing Government datastores

- Performance Standards. The Participant has identified the performance standards necessary to meet the PWS requirements and to achieve DISA’s desired outcomes.

| Performance Standard | Acceptable Quality Level (AQL) | Methods of Calculation |
| --- | --- | --- |
| Incident Response (e.g., system downtime, or features not working) | Target Criteria Within 24 hours (1 business day), a member of the Participant team acknowledges the email and begins triage. | Calculation This will be calculated as the time between a message in writing (e.g., email) on NIPRNet is sent to a member of The Participant team and a message in writing is returned to the sender, or a |

|  | Minimum Acceptable Within 72 hours (3 business days), a member of the Participant team acknowledges the email and begins triage. | resolution to the issue, followed by confirmation. |
| --- | --- | --- |
| Non-Incident Response Time (e.g., training questions, general Q&A, onboarding assistance) | Target Criteria Within 48 hours (2 business days), a member of the Participant team acknowledges the email and begins triage. Minimum Acceptable Within 72 hours (3 business days), a member of the Participant team acknowledges the email and begins triage. | Calculation This will be calculated as the time between a message in writing (e.g., email) on NIPRNet is sent to a member of the Participant team and a message in writing is returned to the sender. |

- Place of Performance.

Mission Location: DISA Headquarters (HQ) located at Fort George G. Meade (FGGM), 6910 Cooper Ave., Ft. Meade MD 20755.

Place of Performance:

*Unclassified work may be performed at the participant location:

1) Scale AI, Inc. 2231 Crystal Dr, Arlington, VA 22202

*Classified and unclassified work will be performed at both Government and participant locations: Government locations:

1) DISA 6914 Cooper Avenue Ft. Meade, MD 20775

Participant location:

1) Westway Services Group, LLC, Globe Democrat Building, 710 N Tucker Blvd., 7th Floor (Suites 782, 783, 785, 789 and Rooms 784, 786, 788, 793), St. Louis, MO 63101

All design, integration, manufacturing, demonstrations, and testing shall be performed at a Participant-approved facility or at DISA sites. Meetings shall be conducted in-person or virtually, as required by DISA.

Alternative work sites allow for regular telework or remote work flexibilities. Regardless of where work is performed, the participant shall ensure that work is completed effectively and that mission needs and requirements are met, without degradation of services. Also, the Participant may be required to account for the physical location of their personnel should this information be requested by the AOR. The Participant shall propose on-site rates for all work performed at an alternative work site. Incidental charges incurred while working at an alternative work site (e.g., electricity, internet) are not allocable to the agreement and shall not be billed to the government.

Secondary Place of Performance – Contingency Only. As determined by the Agreement Officer’s Representative (AOR), Participant employees may be required to work at a secondary place of performance (e.g., home, the Participant's facility, or another approved activity within the local travel area) in cases of unforeseen conditions or contingencies (e.g., pandemic conditions, exercises, government closure due to inclement weather). Additionally, the participant may be required to account for the physical location of their personnel should this information be requested by the AOR. Non-emergency/non-essential participants should not report to a closed government facility. Participant shall prepare all deliverables and other agreement documentation utilizing participant resources. To the extent possible, the participant shall use best efforts to provide the same level of support as stated in the PWS. In

the event the services are impacted, reduced, compromised, etc., the Agreement Officer or the participant may request an equitable adjustment pursuant to in the Changes clause of the OT Agreement.

- Period of Performance.

The Period of Performance is a 9-month Base Period from 15 Nov 2024 to 14 Aug 2025, with one (1) 6-month Option Period; OP1 from 15 Aug 2025 to 14 Feb 2026; one (1) three (3) month OP2 (CLINs 0004/0008) with PoP February 15, 2026 to May 14 2026; two (2) additional three (3)-month option periods (OP3, CLINs 0009/0010) from May 15, 2026 to August 14, 2026 and (OP4, CLINs 0011/0012) from August 15, 2026 to November 14, 2026. As directed by the Agreements Officer (AO), the Participant shall continue performance in emergency or mission essential conditions. Additionally, the Participant may be required to account for the whereabouts of their personnel should this information be requested by the AOR.

- Delivery Schedule.

.

| 6.1 6.2 6.3 6.4 6.5 | Monthly Status Report (MSR) | Participant-Determined Format | No later than end of the 1st week of each month |  | Standard Distribution* | Monthly Submission |
| --- | --- | --- | --- | --- | --- | --- |
| 6.1.1 | Prototype Proof of Concept Plan | A003/DI-MGMT- 80347 | 2 weeks after agreement award |  | Standard Distribution* | Final Proof of Concept Plan submitted once during Milestone 1. |
| 6.2.1 | ATO Package | FISMA- defined format and supplemented authorization documentation | **16 weeks after agreement award |  | Final package and authorization documentation | ATO package submitted once during Milestone 2. |
| 6.2.2 | Infrastructure deployment Code, artifacts, and configuration s necessary to deploy the Donovan solution | Participant-Determined Format | **28 weeks after agreement award |  | .zip file | Code, artifacts, and configuration s submitted once during Milestone 2. |
| 6.2.2 | SIPR Cloud Deployment Report | A008/DI-MGMT-80368 | **28 weeks after agreement award |  | Two (2) copies to AOR; Letter Only to AO | Final SIPR Cloud Deployment Report submitted once during Milestone Phase 2. |
| 6.3.1 | Data Ingestion and ETL Pipeline | Participant Determined Format | **34 weeks after agreement award |  | ETL Pipeline and Data Upload Completed | Manual upload completed at |

|  |  |  |  |  |  | the end of Milestone 3. |
| --- | --- | --- | --- | --- | --- | --- |
| 6.3.1 | Scripts or software used to construct the data ingestion and ETL pipeline | Participant Determined Format | **35 weeks after agreement award |  | .zip file of text files | Scripts or software delivered once at the end of Milestone Phase 3. |
| 6.3.2 | Scripts, code, system prompts, and customization | Participant Determined Format | **38 weeks after agreement award |  | .zip file of text files | Scripts or software delivered once at the end of Milestone Phase 3. |
| 6.3.2 | Basic report templates and workflows use to generate outputs in predefined formats | Participant Determined Format | **38 weeks after agreement award |  | YAML/TO ML text | Scripts or software delivered once at the end of Milestone Phase 3. |
| 6.3.3 | Updates to Donovan Software Package | Participant Determined Format | **As required within 38 weeks after agreement award. |  | Standard Distribution* | Updates completed as required for software updates. |
| 6.3.4 | Milestone 3 Operable Donovan Prototype Platform | Participant Determined Format | **38 weeks after agreement award (end of 9-month PoP) |  | Functional Donovan Platform within DISA SIPR environment | Donovan Prototype delivered once at the conclusion of Milestone 3. Prototype showcased during Prototype Demonstratio n Event. |
| 6.3.4 | Base Period Closeout Presentation | One electronic copy on Microsoft PowerPoint or PDF | **38 weeks after agreement award (end of 9-month PoP) |  | Standard Distribution* | Closeout Presentation delivered once during Milestone 3. |
| 6.3.5 | Base Period Dataset Transition Plan | One electronic copy on Microsoft PowerPoint or PDF | **38 weeks after agreement award (end of 9-month PoP) |  | Standard Distribution* | Dataset Transition Plan delivered once during Milestone 4. |
| 6.4.1 | [Option Period 1] | A003/DI-MGMT- 80347 | **40 weeks after agreement award |  | Standard Distribution* | Final Proof of Concept |

|  | Prototype Proof of Concept Plan |  |  |  |  | Plan submitted once during Option Period 1. |
| --- | --- | --- | --- | --- | --- | --- |
| 6.4.2 | [Option Period 1] Mutually Agreed Donovan Expansion Capability | Participant Determined Format | **64 weeks after agreement award |  | Functional Donovan capability within DISA SIPR environment | Donovan expanded capability delivered once at the conclusion of Option Period 1. |
| 6.4.3 | [Option Period 1] Closeout Presentation | One electronic copy on Microsoft PowerPoint or PDF | **64 weeks after agreement award |  | Standard Distribution* | Option Period Closeout Presentation submitted once during Option Period 1. |
| 6.4.4 | [Option Period 1] Dataset Transition Plan | One electronic copy on Microsoft PowerPoint or PDF | **64 weeks after agreement award |  | Standard Distribution* | Option Period Dataset Transition Plan submitted during Option Period 1. |
| 6.5.1 | [Option Period 2] Prototype Proof of Concept Plan | A003/DI-MGMT- 80347 | **66 weeks after agreement award |  | Standard Distribution* | Final Proof of Concept Plan submitted once during Option Period 2 |
| 6.5.2 | [Option Period 2] Mutually Agreed Donovan Expansion Capability | Participant Determined Format | ***78 weeks after agreement award |  | Functional Donovan capability within DISA SIPR environment | Donovan expanded capability delivered once at the conclusion of Option Period 2. |
| 6.5.3 | [Option Period 2] Closeout Presentation | One electronic copy on Microsoft PowerPoint or PDF | ***78 weeks after agreement award |  | Standard Distribution* | Option Period Closeout Presentation submitted once during Option Period 2. |

| 6.5.4 | [Option Period 2] Dataset Transition Plan | One electronic copy on Microsoft PowerPoint or PDF | ***78 weeks after agreement award |  | Standard Distribution* | Option Period Dataset Transition Plan submitted once during Option Period 2. |
| --- | --- | --- | --- | --- | --- | --- |
| *Standard Distribution: 1 copy of the transmittal letter without the deliverable to the Agreement Officer; 1 copy of the transmittal letter with the deliverable to the Primary AOR and Government PM **Under Modification P00003, a 3-month no-cost extension is incorporated to the base period of performance, from 6 months to 9 months, which also shifts Option Periods 1 and 2 start/end dates forward by 3 months. ***Under Modification P00006, Option Period 2 was reduced from 6 months to 3 months. |  |  |  |  |  |  |

- Security Requirements. This section supplements Block 13 of the Government provided DD Form 254, Contract Security Classification Specification. The following security requirements shall apply to this effort.

The participant shall coordinate visits with site Point of Contract (POC)s providing at least a 72-hour notice (or according to each site security requirements) prior to any site access. Participant personnel without security clearances performing any task under this PWS must be escorted by cleared DISA personnel (civilian, military, or Participant employees).

References:

- DISA End User Access Agreement, 11 February 2021

- DISA Policy Letter, Unauthorized Connections to Network Devices, 11 September 2013

- DISA Instruction 240-110-8, Information Security

- DISA Instruction 240-110-36, Personnel Security

- DISA Instruction 240-110-38, Industrial Security

- DISA Instruction 240-110-43, Insider Threat Program

- DISA Instruction 630-230-19, Cybersecurity

- DoD Manual 5200.01, Vol 1-3 Information Security Program, 24 February 2012

- DoD Manual 5200.02, Procedures for the DoD Personnel Security Program, 3 April 2017

- DoD Instruction 5200.48, Controlled Unclassified Information (CUI), 6 March 2020

- 32 CFR Part 117, “National Industrial Security Program Operating Manual (NISPOM)”, 24 February 2021

- Security Executive Agent Directive 4, National Security Adjudicative Guidelines, 8 June 2017

- DoDM 5400.07, Freedom of Information Act Program

- DoDI 5230.24, “Distribution Statements for DoD Technical Information,” January 10, 2023

- DoD Instruction 8510.01, “Risk Management Framework for DoD Systems,” July 19, 2022

  - Facility Security Clearance. Work performed under this agreement is up to the Secret level. Therefore, the company must have an interim or final Secret Facility Clearance from the Defense Counterintelligence and Security Agency (DCSA) Facility Clearance Branch.

11.1.2 Invalidated Facility Clearance. Companies with invalidated facility clearances (including those in partnerships, subcontracts, and Joint Ventures) are not eligible to bid on or be awarded any new or additional DISA classified contracts, subcontracts, or receive additional classified information except for information necessary for the completion of your current classified agreements. In addition, those companies with invalidated facility clearances will not be permitted access to all DISA networks. Performance on any DISA classified contracts, at any location, will not be authorized until it has been granted a Facility Security Clearance (FCL) at the appropriate level by DCSA.

  - Security Clearance. All personnel performing on or supporting a DISA contract/order/agreement in any way shall be U.S. citizens. The personnel security requirements for this agreement cover the individuals supporting the Task Areas delineated in the table below. Participant personnel must possess the interim or final security clearance eligibility delineated in the table below when performance starts.

| PWS Task / Subtask | Clearance Level | Access | Justification for Access to Classified |
| --- | --- | --- | --- |
| 6.1 Milestone 1: Kickoff Meeting | SECRET | NIPRNet SIPRNet | The Participant will only work at the locations designated in section 8 (Place of Performance) to discuss deployment and operational milestones for base period along with SLAs.The participant will require access to NIPRnet and SIPRNet to fulfill project requirements. |
| 6.2 Milestone 2: Donovan Deployment | SECRET | NIPRNet SIPRNet | The Participant will only work at the locations designated in section 8 (Place of Performance) to implement SECRET level infrastructure integration. The participant will require access to NIPRnet and SIPRNet to fulfill project requirements. |
| 6.3 Milestone 3: Initial Operational Capability (IOC) Donovan | SECRET | NIPRNet SIPRNet | The Participant will only be integrating up to SECRET level data into the platform. The participant will require access to NIPRnet and SIPRNet to fulfill project requirements. |
| 6.4 Option Period 1 | SECRET | NIPRNet SIPRNet | The Participant will only be integrating up to SECRET level data into the platform, and any meetings related will only be up to the SECRET level. The participant will require access to NIPRnet and SIPRNet to fulfill project requirements. |

  - Investigation Requirements. All personnel requiring Secret access under this agreement shall undergo a favorably adjudicated Tier 3 (T3) Investigation formerly known as a National Agency Check, Local Agency Check and Credit Check or Access National Agency Check and Inquiries as a minimum investigation. Enrollment into Continuous Evaluation current within 5 years and, reflected in DISS, would meet the requirement for a current PR.

    - The participant is required to have personnel cleared with an interim or final Secret (as specified in the table located in section 11.2) at agreement start date. If Participant personnel are replaced during performance of the agreement, replacement personnel should also have interim or final clearance Secret (as specified in the table located in section 11.2).

  - Visit Authorization . Visit requests shall be processed and verified through the DISS to Security Management Office (SMO) DKAWMD-DISA RME-129. DISS visits for agreements are identified as “Other” or “TAD/TDY” and will include the Agreement Number of the agreement in the Additional Information section. Participants that do not have access to DISS may submit visit authorizations by e-mail in a password protected .pdf to the AOR/AAOR specified in PWS/SOW Section 1.0.

# *Prior coordination with the DISA AOR should be made via email to ensure the Visit Authorization Letter (VAL)/ Visit Authorization Request (VAR)/ Visit Termination Notification (VTN) process is agreed upon and properly secure.

    - VAR Package. VARs must be received via email and require pre-approval from the assigned DISA AOR five business days in advance of the report date. The VAL/VAR/VTN should be sent via email to the appropriate AOR. The VAL/VAR/VTN should be sent using in a locked “Zip” file in one e-mail and then followed-up by another e-mail with the password to unlock the Zipped file, because it contains sensitive information covered by the Privacy Act.

Documents to include in the VAR Package:

- Inter-office Memorandum (IOM)

- DD Form 254 Prime and/or Sub (Good Standing approval emails for current option year)

- DISS verification of Visit Authorization by Security Manager

- (Optional: see NOTE below) Participant VAL signed by the Participant Facility Security Officer (FSO)

NOTE: If DISS is not available, the VAL must contain the following information on company letterhead

  - Company name, address, telephone number, facility security clearance

  - CAGE CODE

  - Contract/Order Number

  - Name, SSN, date and place of birth, and citizenship of the employee intending to visit, email address, and phone number

  - Certification of personnel security clearance and any special access authorizations required for the visit (type of investigation & date and adjudication date & agency)

  - Name of AOR/Alt AOR

  - Dates or period the VAL is to be valid (i.e., Start date / End date)

    - VTN Package. The Participant FSO will forward a VTN letter to the DISA AOR identified in the PWS/TO/Sub for all employees leaving the contract/task order/subcontract.

11.4.2.3 In addition, the DISA AORs and security managers shall inform the DISA Security Office when Participant personnel are removed for cause from a contract supporting DISA. This step is being added to prevent Participant personnel removed for security related issues from returning to DISA without appropriate vetting. This step will also provide security with pertinent information to make an informed decision regarding potential Participant employees’ access to secure facilities and sensitive information. “For Cause” is information regarding an individual that falls into one or more of the actions or incidents that are within one of the 13 adjudicative guidelines as cited in the Security Executive Agent Directive (SEAD) 4:

- Allegiance to the United States

- Foreign Influence

- Foreign Preference

- Sexual Behavior

- Personal Conduct

- Financial Considerations

- Alcohol Consumption

- Drug Involvement and Substance Misuse

- Psychological Conditions

- Criminal Conduct

- Handling Protected Information

- Outside Activities

- Use of Information Technology

Other actions:

- Incidents involving violence in the workplace or harassment.

- Misuse of time.

- Inspector General or General Counsel related inquiries.

- Failure to comply with security policies and procedures.

- Other reasons that prompted removal of a Participant.

The VTN must contain the following information on company letterhead

  - Company name, address, telephone number, facility security clearance

  - CAGE CODE

  - Contract/Order Number

  - Name, SSN, date and place of birth, and citizenship of the employee, email address, phone number

  - Date Participant CAC was collected

  - Name of AOR/Alt AOR

  - Termination Date

  - Reason for Termination: <insert reason from the 13 adjudicative guidelines, other actions, or type “No longer working on contract”>

# *Any VAL/VAR submitted without the above information will be denied.*

  - Security Contacts. DISA Security Personnel can be contacted for Industrial or Personnel Security related issues at (301) 225-4039 or via mail at:

Defense Information Systems Agency	Defense Information Systems Agency ATTN: J1/ MP61, Industrial Security	ATTN: J1/ MP62, Personnel Security Command Building	Command Building

6910 Cooper Ave.	6910 Cooper Ave.

Fort Meade, MD 20755-7088	Fort Meade, MD 20755-7088

For Center or Directorate-specific security related matters, contact the Directorate or Center Security Manager at: Name:	Christine Armond, Security Manager

Phone Number:	223-228-6300

E-mail:	disa.letterkenny.eiic.list.security-mgmt-team@mail.mil

  - Information Security and other miscellaneous requirements.

    - Participant personnel shall comply with all local security requirements including entry and exit control for personnel and property at the Government facility.

    - Participant employees shall be required to comply with all Government security regulations and requirements. Initial and periodic safety and security training and briefings will be provided by Government security personnel. Failure to comply with Government security regulations and requirements shall require the company to provide the Government with a written remediation/corrective action plan; furthermore, failure to comply with such requirements can be cause for removal and the Participant will not be able to provide service on this contract/order.

11.6.3. Participant employees with an incident report in DISS who have had their access to classified suspended will not be permitted to fill positions requiring access to classified information on a DISA agreement.

    - The Participant shall not divulge any information, classified or unclassified, about DoD files, data processing activities or functions, user identifications, passwords, or any other knowledge that may be gained, to anyone who is not authorized to have access to such information. The Participant shall observe and comply with the security provisions in effect at the DoD facility. Identification shall be worn and displayed as required.

    - The authority for the Participant personnel to regain access must be granted by DISA Chief of Security.

      - DISA retains the right to request removal of Participant personnel regardless of prior clearance or adjudication status, whose actions, while assigned to this contract, clearly conflict with the interest of the Government.

      - DISA retains the right to revoke Participant personnel access to DISA facilities and networks, who violates one or more of Security Personnel Adjudicative guidelines, harassment or violence in the workplace while assigned to a contract clearly conflict with the interest of the Government.

      - If Participant employee is accused of violating state or federal laws and/or Government professional conduct policies or regulations, then the Government may require that such participant employee be removed from Government premises and/or that such participant employee be removed from supporting this agreement, pending the duration and outcome of a Government investigation if the Agreements Officer finds that the conduct or violation alleged has the potential to negatively interfere with agreement performance or operations at a Government facility. Only the Agreements Officer can make such a request on behalf of the Government. Removal of participant employee shall not negatively impact agreement performance.

    - Participant personnel will generate or handle documents that contain Controlled Unclassified Information (CUI) at the Government and/or Participant facility. (Participant personnel will generate or handle documents that contain Proprietary, Agreement Sensitive, or similarly designated information at the Government and/or participant facility.) Participant personnel will have access to, generate, and handle classified material up to SECRET level only at the Government and/or participant location(s) (Ref: Block 8 Place of Performance on DD254) and listed in the place of performance section of this document. All participant deliverables shall be marked in accordance with DoDM 5200.01, Vol. 3, DoD Information Security Program: Protection of Classified Information; DoDI 5200.48, Controlled Unclassified Information (CUI); and DoDM 5400.07, Freedom of Information Act Program, unless otherwise directed by the Government. The participant shall comply with the provisions of the DoD Industrial Security Manual for handling classified material and producing deliverables. The participant shall comply with DISA Instruction 630-230-19, Cybersecurity.

    - The Participant shall afford the Government access to the participant’s facilities, installations, operations, documentation, databases and personnel used in performance of the agreement. Access shall be provided to the extent required to carry out a program of IT inspection (to include vulnerability testing), investigation and audit to safeguard against threats and hazards to the integrity, availability and confidentiality of data or to the function of information technology systems operated on behalf of DISA or DoD, and to preserve evidence of computer crime.

- Government Furnished Property (GFP)/Government-Furnished Equipment (GFE)/ Government-Furnished Information (GFI).

A. GFP will be provided for this contract as indicated in the GFP attachment included at solicitation, distributed at award and incorporated via the GFP Module in PIEE. GFP shall be managed IAW the terms of Article XII: Government property in the OT Agreement.

Participants shall accept and/or report provided GFP via the Shipping and Receiving document in the GFP module upon acceptance and/or IAW Additional DITCO Instruction H9 in OT Agreement Article XIII: H9 Government Furnished Property.

Participants in possession of GFP shall provide the AOR or PA an annual report of all GFP in its possession to include the item description, make, model, serial number, IUID, and last inventory date; the report should be minimally provided on an annual basis and 30 days prior to the expiration of any performance period (base and options) IAW with Additional DITCO Instruction H9 located in OT Agreement Article XIII: H9 Government Furnished Property.

Deliverable:

| PWS Task# | Deliverable Format Due Date Distribution/Copies Frequency Title and Remarks |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| 12 | GFP Inventory | MS Excel spreadsheet | 30 days prior to the end of the POP. |  | Standard Distribution* | Annually |

| H9 | Property Management Plan | Provided template | 10 days after award. |  | AOR and PA | At award |
| --- | --- | --- | --- | --- | --- | --- |
| H9 | Final GFP Disposition Notification | Participant provided format | On or prior to the last day of the end of the POP. |  | AOR, PA, CS | At end of contract/ order |
| *Standard Distribution: 1 copy of the transmittal letter with the deliverable to the Primary AOR. |  |  |  |  |  |  |

The Participant anticipates working closely with relevant DCO stakeholders throughout the prototyping period to ensure access to GFI that supports the successful deployment of the Project ASCEND Prototype. Some anticipated categories of GFI and GFE may include:

- Information on, or access to, Government-owned electromagnetic models and tools

- Documentation and other information required to establish machine-to-machine connections between the Project ASCEND Prototype and other Government tools and databases.

- Access to DISA networks, data and systems and Participant

- Provisioning of Public Key Infrastructure (PKI) credentials for the Participant, including Common Access Cards (CAC) and NSS SIPRNet Tokens

Provisioning of accounts for Participant in eMASS and/or other RMF tools to support ATO. The Participant laptops and mobile devices will follow the following GFP process:

The GFP provided to the Participant may include, but is not limited to, laptops and mobile devices to perform the services needed under this agreement. The Participant shall manage GFP in accordance with the associated articles incorporated in this agreement. The Participant shall include a complete list of all GFP within the Participant's Monthly Status Report for verification by the AOR and/or Property Administrator. The list shall include: Item name, Item Description, NSN, Cage, Part #, Model #, Serial #, UII, QTY, Unit of Measure, Unit Cost, and indication of Use As Is. It is mandatory that the format be completed to the maximum extent possible.

- Other Pertinent Information or Special Considerations. The following are dependencies on the Government:

- The Government will facilitate access to beta user groups.

- The Government will provide input to prioritize the datasets for integration into the Project ASCEND Prototype.

- The Government will facilitate access to SMEs, data sources, system experts and administrators.

- The Government will facilitate access to the appropriate approval authorities for ATO and compliance activities.

- The Government will identify and appoint qualified individuals to all required Risk Management Framework (RMF) roles, including an Information System Security Manager (ISSM).

- The Government will provide written authorization to use Joint Warfighting Cloud Capability (JWCC) to enable Participant use of IL6 cloud hosting via the JWCC contract vehicle in support of the Project ASCEND Prototype.

- The Government will facilitate access for quarterly demonstrations.

  - Identification of Possible Follow-on Work. As authorized under 10 U.S. Code § 4022, upon successful completion of a prototype project under the prototype OTA, the Government and Participant may negotiate a follow-on production contract or OTA, without the need for further competition. Any concept, technology, and/or solution successfully proven through the prototype OTA can be transitioned to production and the Participant to meet the needs of the Government.

  - Identification of Potential Conflicts of Interest (COI). N/A, No conflict of interest has been identified.

  - Identification of Non-Disclosure Requirements. The participant shall obtain and maintain Non-Disclosure Agreements (NDA) for each employee assigned to the agreement. Initial NDAs shall be signed within one week of agreement award, and NDAs shall be kept current through the entirety of the period of performance as employee turnover occurs. The participant shall ensure that all employees assigned to the agreement have executed

NDAs on file as of the date of the Monthly NDA Status Report, which shall include names and NDA status of all current employees assigned to the agreement.

[Use NonDisclosure Agreement for DISA located HERE]

# Deliverable:

| PWS Task# | Deliverable Title | Format |  | Due Date | Distribution/Copies |  | Frequency and Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 13c. | Monthly NDA |  | Participant | No later than end of |  | Standard | Monthly |
|  | Status Report |  | determined | the 1st week of each |  | Distribution* | (NDA |
|  |  |  | format | month |  |  | status as of |
|  |  |  |  |  |  |  | the end of |
|  |  |  |  |  |  |  | the |
|  |  |  |  |  |  |  | previous |
|  |  |  |  |  |  |  | month) |
| *Standard Distribution: 1 copy of the transmittal letter with the deliverable to the Primary COR. |  |  |  |  |  |  |  |

  - Packaging, Packing and Shipping Instructions. The Participant does not anticipate specific requirements for packaging packing and shipping instructions.

  - Inspection and Acceptance Criteria. The Participant has included the milestones description and acceptance criteria in Section 4 (Schedule)

  - Property Accountability. Not applicable

  - Supply Chain Risk Management (SCRM). Not applicable

i. Training. Participant employees may be required to take periodic mandatory training courses provided through the agency, such as records management training, Controlled Unclassified Information (CUI) training, and other training required by statute, regulation, DoD, or DISA policy. No other training of Participant personnel shall be provided by the Government unless authorized by the Contracting Officer.