Scale AI - Monthly Report

Contract: HC1084259001

Total Period of Performance: 15 AUG 2025 to 14 FEB 2026

Reporting Period: 16 DEC - 15 JAN

Executive Summary	1

Engagement	3

Use Case Table	4

Next Month	10

Security and Infrastructure	10

Personnel	11

Financials	12

# Executive Summary

Infrastructure: Customer identified SSO auth vulnerability. Scale has provided a response and has verified that there is no security concern. Scale owes architecture diagrams for SSO to the customer. The UI is scheduled to be updated in Q2 of 2026.

Platform: We have established an update schedule of once (1) per month. The platform was last updated on 8 Jan to address stability issues.

Use Cases: Scale has delivered all OP1 use cases in v0 status. Demonstrations were conducted for various end users and customer feedback is being triaged.

Security/Compliance: Matt is slated to meet with Eugenia, get eMASS access, and to get familiar with the ASCEND team on 14 Jan.

| Tasks | DRI | ETC | Notes | Status |
| --- | --- | --- | --- | --- |
| Controls | Matt Townsend | N/A | Completed and submitted to eMASS | Complete |
| POA&M | Matt Townsend | N/A | Completed and submitted to eMASS | Complete |
| ACAS Integration | Government | AWS | No longer required | Obsolete |
| CONOPs Document | Matt Townsend | N/A | Completed and submitted to eMASS | Complete |
| Container and Software List | Liam Conboy | N/A | Completed, and submitted to eMASS yet | Complete |
| Application STIG | Matt Townsend | N/A | Completed and submitted to eMASS | Complete |
| Linux STIG | Matt Townsend | N/A | Completed and submitted to eMASS | Complete |
| Container Scans | Matt Townsend | N/A | Given downtime Scale submitted IL4 scans | Complete |

Contract: NSTR

# Engagement

Here is the updated Monthly Status Report Rollup. I have softened the language regarding stakeholder dynamics to focus on coordination and alignment rather than friction, while keeping the body text free of bold formatting as requested.

### Monthly Status Report Rollup: December 2025 – Mid-January 2026

1. Executive Summary

December activity focused heavily on Valley of Fire (VoF) Onsites and Application Demonstrations. While formal schedule approval for January Testing and Government Acceptance Testing (GAT) is currently pending USG review, the team executed a series of critical product demos and advanced OP2 scoping. Significant technical progress was made in early January with the deployment of a fix for system timeouts, scheduled for onsite verification on 15 Jan.

2. Use Case Development & Demonstrations

- Threat Hunt (TH) App:

  - Demo (3 Dec): Well-received; demonstrated tool calls and flexibility.

  - Feedback: Focus is shifting toward generating a "Pre-threat hunt doc" to streamline analyst workflows (reducing a current 2-day manual process).

  - Requirements: Extracting IOCs, specific malware/APT data, attack chain info, and implementing a scoring system.

  - Action Items: Switch output based on "Gosaami bear ex," add scoring system, and update app on SIPR.

- Site Assurance (Risk Analysis) App:

  - Demo (10 Dec): EUR focus.

  - Status: Defined initial process and data sources (Service Now tickets per site, GIUS data) to transition from a subjective to an objective risk analysis process. The goal is to enable trend analysis and proactive measures.

  - Action Items: Add tools and testing for Site Assurance.

- Historical Retrospective (HR/IR Review) App:

  - Demo (17 Dec): PAC focus.

  - Feedback: A modified workflow was requested prior to the demo (New APT -> Impact -> Associated tickets/IPs). The process involves inputting PULSE data, outputting top 5 APTs, searching KBs (Jira, Sig Acts, IRs), and consolidating info.

  - Action Items: Follow up on Rally connection (incident tickets are confirmed to be in Rally, not Jira) and implement the new demo workflow.

- CCIR App:

  - Status: Demo conducted and resonated with the team.

  - Workflow: User input from Service Now -> search KB (MSL) for similar incidents -> determine action via CCIR Matrix -> output structured email.

  - Action Items: Acquire example tickets for testing, update CCIR matrix, and create a new demo workflow for HR.

- Mission Assurance (MA) App:

  - Status: Demo was conducted; additional data is required to fully align with user needs.

  - Action Items: Follow up to request necessary data and make updates based on user email.

3. Program Management & Stakeholder Engagement

- Schedule & Contract:

  - Approvals: Awaiting USG approval on the draft schedule for January Testing and GAT.

  - NCE Response: Responded to USG concerns and NCE request on 9 Jan.

  - OP2 Planning: Scale began crafting the Option Year 2 (OP2) Scoping plan for presentation to DISA.

- Stakeholder Coordination:

  - Engagement Protocol: Established a coordinated approach with Deepak and Todd regarding end-user meetings. To ensure all development efforts remain focused on core deliverables and program priorities, the team will ensure Product Owner alignment prior to or during user engagements.

  - End User Engagement: Major Stefanik (new Air Force lead) expressed strong interest in AI use and system integration. Recommended a TDY to Stuttgart (potential trip being planned for Jan).

  - Threat Card: Analyst engagement planned for Jan regarding the China threat card. The current version will be designated as "Threat Card Main" with the previous version moving to legacy status.

4. Technical Infrastructure & Challenges

- SIPR Tokens & Onboarding:

  - Tom: Tom has successfully acquired his SIPR token.

  - Nisha Chandra: Scheduled to pick up token NLT 14 Jan.

  - Next Steps: Proceeding with Eugenia for processing tokens now that they are in hand/imminent.

- Data & Integrations:

  - DTIP/ThreatQ: Investigating connection to ThreatQ on lowside to access DTIP SIPR data (high value for TH and HR apps). Tom to investigate DTIP connection.

- Known Bugs & Performance (Timeout/Uploads):

  - Issue: Challenges were previously noted with long upload times, manual scanning, and bulk failure of files (timeouts).

  - Resolution Status: A fix for the timeout and upload issues was deployed on 7 Jan.

  - Verification: Josie is scheduled to be onsite 15 Jan to test and verify the fix.

  - Outstanding Action Items: Nisha to follow up on fixing the KB bug and automatic KB upload of pulse data.

## Use Case Table

| What | Team | Background (the WHY) | Status | Network of Origin | Base Donovan Functionality | Recommendations/Enhancements from Scale | What are we going to do about it? |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1. Threat Cards | DISA GLOBAL | Threat Cards are developed by DISA Global quarterly by aggregating data on threats (China, Russia, Iran) and distributing these products to their customers. Threat cards are a burdensome process and ultimately require many people-hours to complete over the course of a quarter. Furthermore, DISA Global had suggested that if they had a capability to produce these threat cards monthly - they would. Scale’s approach is to enable DISA Global Defenders to quickly sift through a quarter’s worth of data on a specific threat and produce a viable v0. | Scale has been provided: Sample data by Deepak Seth on 04/02/2025 that would potentially go into a DISA Global threat card. Scale has also received example output of threat cards produced on NIPR by DISA Global Updated Threat Card with improved citations deployed into EM EM2 account. Complete as of 18 June | Threat cards are originally made on NIPR and then supplemented with SIPR data | Leveraging SGP to leverage RAG against a set of documents to extract information in a specific format. Citations provide references to specific portions of the data. | Since this is done quarterly, Scale recommend putting in a Knowledge base with the title, “QX 2025 [Threat Country] Threat Report” | Requests to Participants for Data: - I need examples of previous threat cards (NIPR preferred) - I need examples of the threat reports (NIPR Preferred) - 3x would be valuable so that we can go iterate on NIPR directly Questions - What questions are being asked? - Are the questions for Donovan standardized for each country? - How many queries can be standardized for 'one-click' retrieval? V0: - Prompt: Will develop specific prompts for each section of the report - Data: We will provide recommendations on uploading to Donovan for the best repeatable outcome V1: - We will templatize it within Report Gen or Chat UI V2: - Take user feedback and make adjustments |
| 2. Splunk Extraction | DISA PAC | Splunk is used by DISA PAC to keep track of threats and TTPs as seen in open source reporting. DISA PAC defenders review open source reporting and fill out 20 separate fields within a form on Splunk, that data is then fed into a database that allows DISA PAC to track and monitor trends. This data informs decisions by the command allowing the organization to bring a data driven approach to the mission. Scale identified two potential pain-points worth solving: - Time intensive for a text-heavy and repeatable process - Inconsistent Splunk inputs based on individual reviewing the file. The result of these problems is that the command may be making decisions based on incomplete data. By leveraging Donovan Scale aims to: - Decrease the time to complete an entry - Extract more consistent inputs Upon further inspection this process is repeatable, text-heavy and potentially error-prone. | Scale has been provided with example reports and the fields for output. The team is currently working on a V1. Complete as of 18 June | NIPR | Leveraging SGP to create an application that allows a user to upload a single document and then extract the necessary Splunk fields | While a meaningful v0 can be produced, it will be valuable to think about the enhancements and possibly scope it into future work. This includes calling out to known databases or KB’s with CVE’s and Threat Actor’s previous reports | Requests to Participants for Data: - Splunk Fields - Example Reports - Example reports and their resultant Splunk fields (input/output pairs) V0: - Prompt: Will develop specific prompts for each section that is requested of the 20 sections V1: - We will templatize it within Report Gen or Chat UI V2: - Will iterate based on end-user feedback - May include integrations/API calls to other datasets |
| 3. Cyber Highlights | DISA PAC | DISA PAC has a responsibility to its customers to distribute updates relating to newsworthy reporting/updates. In order to do so they create a Powerpoint slide that includes critical details from the article. This time consuming task is done 3-4 times per week. This is a text heavy and repeatable process that can be solutioned against with GenerativeAi. Ultimately it can allow end-users to focus into the details of the reporting instead of spending a majority of their time extracting the information. Furthermore through additional datasources it may be possible to enrich the cyber highlight reporting. | Initial capability deployed to EM/EM2 Deployed an updated version with improved summary on 5 MAY. Complete as of 18 June | NIPR | RAG chat with templated prompts | it will be valuable to think about the enhancements and possibly scope it into future work. This includes integrations with PULSE or other data sources | Requests to Participants for Data: - Example Cyber Highlights - Example input documents to the cyber highlights Questions - How can we make Cyber Highlights better for your customers? V0: - Prompting V1: - Iterate on feedback from end-users |
| 4. RFI Response aka Threat Hunting Intel | DISA GLOBAL | DISA Global receive RFI from higher-ups as well as customers. Often this involves sifting through large swaths of data in order to define many of the reports, IR's, and such are similar to item (1) - each RFI is likely unique in what is specifically being asked but Donovan would be able to retrieve information a lot quicker than starting from scratch. | v0 Complete - Demo Complete | SIPR | Leveraging datasets to complete RAG against to generate RFI responses based on user inputs. |  | Requests to Participants for Data: - Example RFIs - Example user prompt inputs Questions - What is the most common time horizon that RFI’s are asking for? Or does DISA GLOBAL define that themselves. - Ex: Look over last 30 days. V0: - Prompt: User input with readily available templates will be used to generate RFI outputs - Data: Specific supporting RFI documentations may be used to generate improved RFIs V1: - We will further templatize RFIs within Report Gen or Chat UI - Generation will be broken down by sections with appropriate retrieval and templates |
| 5. IR Review | DISA GLOBAL | Cyber fusion analyst would like to analyze their own tippers / tickets in order to provide more actionable information to the hunt team. They currently do not do this due to other work, but would be valuable to DISA. This means that work that has been identified as useful by DISA is currently not being done due to prioritization of efforts. | v0 Complete - Demo Complete | SIPR | Levering datasets to complete RAG against. | Organizing Data into a time domain format that makes sense for requests. | Requests to Participants for Data: - Tippers in CSV format - Tickets in CSV format - Example use cases V0: - Given this is tabular data based, we may need to test the limits for the sizing of the table to determine data strategy - Upload data and query against it V1: - Determine if there is a repeatable template/prompt that needs to be applied to the data - Deeper exploration into relevant use cases and adding of potential relevant tool calls |
| 6. Historical Retro Analysis | DISA PAC | In general, DISA analysts would like to be able to go through historical data (IRs, PULSE, ACE, SIGACTS, etc) and be able to quickly query to find information. This is not directly associated to a single task in the mission set but a general aid for DISA members. | v0 Complete - Demo Complete | SIPR | Leveraging datasets to complete RAG against. | Organizing Data into a time domain format or data type that makes sense for requests. | V0: - Ingest data into Donovan and allow users to query against the data along with retrieval of supporting documents V1: - Determine if there is a repeatable template/prompt that needs to be applied to the data and potential relevant tool calls |
| 7. Mission Assurance Site Risk Analysis/Ranking | DISA EUR | A data-processing tool with a single "Generate Site Risk Report" button. It ingests data and outputs a single .csv file ranking sites by risk. | v0 Complete - Demo Complete | SIPR | Leveraging datasets to complete RAG against. |  |  |
| 8. Incident Response Review | DISA EUR | A simple web tool where an analyst can paste an incident report. The tool will output "CCIR MET" or "CCIR NOT MET" with a text justification. | v0 Complete - Demo Complete | SIPR | Leveraging datasets to complete RAG against. |  |  |
| 9. INTEL AGENT | DISA EUR | A web page to paste threat report text. It will extract key IOCs (IPs, domains, hashes) and provide a "Copy to Clipboard" button for a pre-formatted Splunk query. | v0 Complete - Demo Complete | SIPR | Leveraging datasets to complete RAG against. |  |  |

# Next Month

In order of priority, Engagement:

- Deliver GAT: Execute and complete January Government Acceptance Testing (GAT) for the core application suite.

- Finalize v0-v1 Apps: Complete the technical transition and feature polish from v0 to v1 (contingent on end-user availability for verification).

- Finalize Contracting Misalignment (Scale <> DISA): Resolve outstanding contractual items, specifically closing out and invoicing for CLIN 0003/0005/0007 and aligning on the OP2 scope.

- Finalize ServiceNow Data Connection: Establish the connection to ThreatQ/ServiceNow data NLT 31 Jan to support Threat Hunt and HR apps.

- Support End User Onboarding/Training: Facilitate training sessions and workflow integration for identified user groups (e.g., Major Stefanik, PAC/EUR analysts).

In order of priority, Infrastructure:

- Maintain SIPR Donovan: Ensure platform stability and performance through regular monthly updates and patch management.

In order of priority, Compliance:

- Explore ATO Motions: Chris and Matt to engage with Eugenia to determine the necessary motions and requirements for the Authority to Operate (ATO) process.

# Financials

| Milestone / Task | Description | Delivery Date ( or Forecast) | Fixed Price | Completed / Invoiced |
| --- | --- | --- | --- | --- |
| CLIN003 | Kickoff | 17 SEP 25 | $270,891 |  |
| CLIN005 | Base Carry | 14 FEB 26 | $7,806 |  |
| CLIN007 | Extended Capability | 14 FEB 26 | $211,869 |  |
| Total |  |  | $490,566 |  |